Here is the complete phased development plan for the fs-enrs Enterprise Emergency Communication Platform.

Phase A — Foundation Complete (Current State)

Status: Production-ready after bug-fix wave

All Wave 1–2 repairs are in place. The platform has a stable Express backend, PostgreSQL schema with 24 tables, Lua IVR scripts live on FreeSWITCH, and a React frontend covering all core CRUD modules.

Phase B — Enterprise Hardening

Duration: 8 sprints × 1 week

Sprint B1 — Internal API (Lua Contract)

The endpoints are documented in INTERNAL_API.md but not wired into Express. This is the highest-priority gap because Lua scripts on FreeSWITCH depend on them for all real-time call decisions.

Backend — create backend/src/routes/internal/ with X-Internal-Key middleware:

GET  /internal/ens/lookup?destination_number=

POST /internal/ens/notifications

POST /internal/ens/notifications/:uuid/delivery

GET  /internal/ers/lookup?destination_number=

POST /internal/ers/incidents

PUT  /internal/ers/incidents/:uuid/responder

PUT  /internal/ers/incidents/:uuid/status

POST /internal/ers/incidents/rejoin

GET  /internal/ers/queue/next?ers_config_id=

POST /internal/ers/queue/:id/status

Auth middleware (backend/src/middleware/internalAuth.js):

export function internalAuth(req, res, next) {

if (req.headers['x-internal-key'] !== process.env.INTERNAL_API_KEY)

return res.status(403).json({ error: 'Forbidden' });

next();

}

Mount under /internal prefix, never behind requireAuth (JWT), and add a firewall rule: this prefix must never be publicly routable.

Milestone B1: All 5 Lua scripts can complete their full call flows without hardcoded fallbacks.

Sprint B2 — Real-time Dashboard (Socket.IO Widgets)

Dashboard.jsx currently polls REST. Replace with Socket.IO push events.

Backend — add to eslService.js / socketService.js:

// On FreeSWITCH ESL events

esl.on('CHANNEL_HANGUP', () => io.emit('enrs::channel_hangup', payload));

esl.on('CONFERENCE_MEMBER', () => io.emit('enrs::conference_update', payload));

Frontend — Dashboard.jsx subscribes:

const socket = useSocket();

useEffect(() => {

socket.on('enrs::conference_update', setConferences);

socket.on('enrs::channel_hangup',    handleHangup);

return () => socket.off('enrs::conference_update').off('enrs::channel_hangup');

}, []);

Add live panels: Active Conferences table (join count, duration timer), ENS Blast Progress bar (total targets / success / failed), ERS Queue depth badge.

Milestone B2: Dashboard refreshes in real time without polling.

Sprint B3 — IVR Visual Builder (Backend)

The schema already has ivr_flows, ivr_flow_versions, ivr_nodes. Wire the backend.

New controller: backend/src/controllers/ivrController.js

// CRUD for flows

listFlows, getFlow, createFlow, updateFlow, deleteFlow,

// Version management

publishFlow,   // creates ivr_flow_versions row, sets active_version_id

// Node management (within a flow version)

updateNodes,   // replaces all ivr_nodes for a version in one transaction

// Runtime fetch (called by Lua)

getActiveFlow, // GET /internal/ivr/flow?did=:number → { nodes, edges }

IVR Node types (from Image 1 — match exactly what Lua engine handles):

| type | description |
| --- | --- |
| play_prompt | Play audio file or TTS |
| collect_digits | DTMF gather, timeout, max digits |
| condition | Branch on digit/variable value |
| goto | Jump to node by id |
| transfer | Transfer to extension/DID |
| queue | Place call into ERS queue |
| ivr_menu | Present digit menu |
| ai_intent | POST to AI service → intent label |
| hangup | Terminate call |
| set_variable | Set channel variable |

Store nodes as JSONB column nodes_json on ivr_flow_versions. Each node: { id, type, config: {...}, next: { default: nodeId, branches: {digit: nodeId} } }.

Milestone B3: Full CRUD for IVR flows/nodes via REST API.

Sprint B4 — IVR Visual Builder (Frontend)

React drag-and-drop builder using reactflow (already a dependency pattern in the project).

New pages:

- frontend/src/pages/ivr/IvrFlowList.jsx — list flows per org, create/delete/publish

- frontend/src/pages/ivr/IvrFlowEditor.jsx — canvas editor

Editor structure:

IvrFlowEditor/

├── NodePalette.jsx      (left sidebar: drag node types)

├── FlowCanvas.jsx       (react-flow canvas)

├── NodeConfigPanel.jsx  (right sidebar: selected node properties)

├── SimulatorPanel.jsx   (bottom: step-through test with fake DTMF input)

└── VersionHistory.jsx   (modal: list published versions, rollback)

Node config forms per type: play_prompt → file picker from media library; collect_digits → timeout/maxDigits/valid digits; condition → variable + operator + value + branch targets; transfer → destination number.

Simulator: Send POST /internal/ivr/simulate { flow_version_id, inputs: ['1','2'] } → backend steps through nodes deterministically, returns trace array, frontend renders step-by-step.

Milestone B4: Operators can build IVR flows visually, publish them, and test with simulator.

Sprint B5 — Media Library

Backend — backend/src/controllers/mediaController.js:

// Upload: multipart/form-data → store file on disk or S3

// Serve: stream file or redirect to S3 presigned URL

// CRUD: list, get, update (name/tags), delete (soft)

Schema: media_files table (already exists in schema):

id, organization_id, name, description, file_type, -- 'audio/wav','audio/mp3'

file_path, file_size, duration_seconds, tags[],

created_by_user_id, deleted_at, created_at, updated_at

Storage strategy: local disk in MEDIA_STORAGE_PATH env var for now; swap to S3 by changing the upload/stream handlers in Phase C without touching controllers.

Frontend — frontend/src/pages/media/MediaLibrary.jsx:

- Grid view with waveform thumbnail placeholder

- Upload button (drag-and-drop zone)

- Browser-native <audio> preview player

- Tag filter sidebar

- Used-in badge (shows which IVR nodes reference this file)

Milestone B5: Operators can upload WAV/MP3 files and reference them from IVR nodes.

Sprint B6 — Audit Logging Middleware

Backend — backend/src/middleware/auditLog.js:

export function auditLog(action) {

return (req, res, next) => {

res.on('finish', () => {

if (res.statusCode < 400) {

query(

`INSERT INTO audit_logs

(user_id, action, entity_type, entity_id, ip_address,

user_agent, request_payload, response_status, tenant_id)

VALUES ($1,$2,$3,$4,$5,$6,$7,$8,$9)`,

[req.user?.id, action, ..., req.socket.remoteAddress,

req.headers['user-agent'], JSON.stringify(req.body),

res.statusCode, req.user?.tenant_id]

).catch(() => {}); // never block the response

}

});

next();

};

}

Apply to all mutating routes:

router.post('/',    adminOnly, auditLog('organization.create'), ctrl.createOrganization);

router.put('/:id',  adminOnly, auditLog('organization.update'), ctrl.updateOrganization);

Frontend — frontend/src/pages/settings/AuditLog.jsx:

- Filter by: user, action type, date range, entity type

- Paginated table with diff viewer (request_payload JSON)

- Export to CSV

Milestone B6: All admin actions are traceable with user, timestamp, IP, and payload.

Sprint B7 — DID Management + PBX Connections

New tables (migration 003_phase_b.sql):

CREATE TABLE dids (

id SERIAL PRIMARY KEY,

tenant_id INT REFERENCES tenants,

number VARCHAR(32) NOT NULL UNIQUE,

description TEXT,

assigned_to_type VARCHAR(32), -- 'ENS','ERS','IVR','PBX_USER'

assigned_to_id INT,

is_active BOOLEAN DEFAULT true,

deleted_at TIMESTAMPTZ

);

CREATE TABLE pbx_connections (

id SERIAL PRIMARY KEY,

tenant_id INT REFERENCES tenants,

name VARCHAR(128) NOT NULL,

type VARCHAR(32) NOT NULL, -- 'AVAYA','CISCO_CUCM','CISCO_UCCX','ASTERISK'

host VARCHAR(255) NOT NULL,

port INT DEFAULT 5060,

username VARCHAR(128),

password_encrypted TEXT,

is_active BOOLEAN DEFAULT true,

last_sync_at TIMESTAMPTZ,

deleted_at TIMESTAMPTZ

);

CREATE TABLE pbx_extensions (

id SERIAL PRIMARY KEY,

pbx_connection_id INT REFERENCES pbx_connections,

extension VARCHAR(32) NOT NULL,

display_name VARCHAR(128),

email VARCHAR(255),

emergency_contact_id INT REFERENCES emergency_contacts,

is_active BOOLEAN DEFAULT true

);

Frontend pages:

- DIDManagement.jsx — table of DIDs, assign to ENS/ERS/IVR

- PBXConnections.jsx — CRUD for PBX connections, test-ping button

- ExtensionMapping.jsx — map PBX extensions to emergency_contacts

Milestone B7: Operators can manage the DID pool and see which numbers are assigned to which service.

Sprint B8 — Notification Templates + Multi-tenant Enforcement

Notification Templates:

CREATE TABLE notification_templates (

id SERIAL PRIMARY KEY,

organization_id INT REFERENCES organizations,

name VARCHAR(128),

channel VARCHAR(32), -- 'voice_tts','sms','email','push'

subject TEXT,        -- email subject

body TEXT NOT NULL,  -- TTS script / SMS text / HTML

variables JSONB,     -- [ {name, description, example} ]

deleted_at TIMESTAMPTZ

);

Backend CRUD + frontend NotificationTemplates.jsx. Templates are referenced by ENS configurations (add template_id FK already in schema).

Multi-tenant enforcement — audit all controllers and add tenant_id scoping:

// In listOrganizations and every other list handler:

const tenantId = req.user.tenant_id;

WHERE deleted_at IS NULL AND tenant_id = ${tenantId}

Ensure ADMIN role users can only see data within their tenant. The SUPERADMIN role (not yet implemented) bypasses tenant filter.

Password history — auth/authController.js: on password change, check last 5 hashes from password_history table (add table in B8 migration).

Milestone B8: Full tenant isolation enforced, templates usable by ENS configs.

Phase C — Advanced Orchestration + AI

Duration: 8 sprints × 1 week

Sprint C1 — Queue Engine (BullMQ + Redis)

Replace synchronous Lua-driven blast calling with a proper queue:

backend/src/queues/

├── ensBlastQueue.js    (BullMQ queue definition)

├── ensBlastWorker.js   (pulls jobs, originates FreeSWITCH calls via ESL)

├── retryQueue.js       (handles retry_count / retry_delay_seconds)

└── index.js            (start all workers)

ENS trigger flow: POST /api/v1/ens/:id/trigger → insert ens_notifications row → enqueue one BullMQ job per target contact → workers originate calls → update ens_deliveries on answer/no-answer/busy. This enables true concurrency control via max_concurrent setting.

Sprint C2 — SMS / Email / Push Channels

Add channel field to ENS configs. Each delivery attempt dispatches to the correct provider:

backend/src/services/channels/

├── voiceChannel.js    (ESL bgapi originate — existing)

├── smsChannel.js      (Twilio REST API or AWS SNS)

├── emailChannel.js    (AWS SES or SendGrid)

├── pushChannel.js     (FCM / APNs via firebase-admin)

└── channelRouter.js   (dispatches by channel type)

Frontend: ENS config form adds channel checkboxes (Voice, SMS, Email, Push) with channel-specific fields (SMS template, email template, push title/body).

Sprint C3 — AI Microservice Integration

New service: backend/src/services/aiService.js — thin HTTP client to a FastAPI microservice (or directly to OpenAI API).

AI features by priority:

- Incident Classification — when ERS incident starts, POST transcript/extension number → OpenAI GPT-4 → returns { category, severity, recommended_group } → auto-route to correct ERS config.

- Speech-to-Text — on call recording completion, POST audio file → Whisper API → store transcript in ers_incidents.transcript / ens_notifications.transcript.

- Auto Post-Incident Summary — when ERS incident ends, POST transcript + responder list + duration → GPT-4 → returns summary markdown → store in ers_incidents.ai_summary, expose in reports.

- Smart Routing Recommendation — during active incident, analyze responder availability → suggest optimal group.

Frontend — add AI Summary panel to incident detail view, AI routing suggestion toast during active ERS.

Sprint C4 — WhatsApp + Teams + Slack

Extend channelRouter.js:

- WhatsApp: Twilio WhatsApp API or Meta Cloud API

- Teams: Microsoft Bot Framework / Incoming Webhook

- Slack: Slack Bolt SDK / Incoming Webhook

Each channel needs: message formatter (markdown → platform format), delivery receipt handler, opt-out/opt-in management.

Sprint C5 — Advanced Reporting (CSV / Excel / PDF)

backend/src/services/reportService.js

├── generateCSV(query, params)     → streams CSV via fast-csv

├── generateExcel(query, params)   → xlsx via exceljs

└── generatePDF(template, data)    → puppeteer headless render

Report types:

- ENS Notification Delivery Report (per blast: target, channel, status, timestamp)

- ERS Incident Report (timeline, responders, duration, AI summary)

- Contact Coverage Matrix (which contacts are in which ENS/ERS/Group)

- Audit Activity Report (all admin actions in date range)

- Post-Incident PDF (auto-generated, branded, includes AI summary + timeline)

Frontend: each report page gets Export buttons (CSV / Excel / PDF).

Sprint C6 — Analytics Heatmaps + Predictive Dashboard

Advanced dashboard panels:

- Incident Heatmap: time-of-day × day-of-week frequency grid (SVG heatmap)

- Response Time Trend: chart of average time-to-first-responder per week

- Availability Prediction: ML model (simple logistic regression trained on responder historical join patterns) → "Group A has 78% chance of full coverage on Friday night"

- Delivery Rate by Channel: stacked bar comparing Voice / SMS / Email / Push success rates

Stack: Chart.js or Recharts (already in frontend), computed by backend aggregate queries or AI microservice.

Sprint C7 — IVR AI Intent Node (Live)

Wire the ai_intent IVR node type to work in live calls:

Lua side (ivr_engine.lua) — when node type is ai_intent:

local transcript = session:getVariable("last_speech_text") -- from ASR

local resp = http_post(INTERNAL_API .. "/internal/ivr/ai-intent", {

flow_id = flow_id, transcript = transcript

})

-- resp.intent → "fire_emergency" | "medical" | "security"

node = flow_nodes[current_node.next.branches[resp.intent]]

Backend — POST /internal/ivr/ai-intent → call AI service → return { intent, confidence }.

Requires FreeSWITCH mod_google_transcribe or mod_whisper for speech capture.

Sprint C8 — Production Hardening + Deployment

- Helmet.js security headers on all Express routes

- Rate limiting (express-rate-limit): 100 req/min on auth endpoints, 1000 req/min on API

- Redis session store — replace JWT blacklist with Redis-backed token revocation

- PM2 cluster mode — ecosystem.config.cjs already exists, enable instances: 'max'

- Health check endpoints: GET /health → { db: 'ok', esl: 'connected', redis: 'ok' }

- Prometheus metrics (prom-client): request duration histogram, queue depth gauge, ESL connection status

- Docker Compose — docker-compose.prod.yml: postgres, redis, backend (cluster), frontend (nginx), freeswitch

- Nginx config: reverse proxy /api → backend:4100, / → frontend:80, SSL termination

- Environment validation on startup: check all required env vars, exit with clear error if missing

Milestone C8: Platform deployable to production with monitoring, rate limiting, and health checks.

Dependency Order (Critical Path)

B1 (Internal API)  ─────────────────────────────────► all Lua flows work

B2 (Socket.IO)     ─────────────────────────────────► live dashboard

B3 (IVR Backend)   ─► B4 (IVR Frontend) ─► B5 (Media) ─► C7 (AI Node)

B6 (Audit Log)     ─────────────────────────────────► compliance

B7 (DID + PBX)     ─────────────────────────────────► enterprise routing

B8 (Templates + MT)─► C2 (SMS/Email) ─► C4 (Teams/Slack)

C1 (BullMQ)        ─► C2 (Channels)  ─► C5 (Reports) ─► C6 (Analytics)

C3 (AI Service)    ─► C7 (AI Node)   ─► C6 (Predictive)

C8 (Hardening)     ─► Production Go-Live

Start immediately after server testing passes: B1 (Internal API) because it unblocks all Lua script testing, then B2 (real-time dashboard) for immediate operator value.

Ready to generate production-quality code for any sprint. Say "Start B1" and I'll write the full Internal API router, controller, and middleware. Say "Start B3" for the IVR engine, or name any other sprint.